Cairo University Faculty of Computers and Artificial Intelligence



**Software Design and Architecture**

**Daily scrum meeting template**

**2021/2022**

**Project Team**

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | **Name** | **Email** | **Mobile** |
| 20190141 | Peter Essam Maguid Isaac | pessam33@gmail.com | +201288333014 |
| 20190818 | Shehab eldin khaled mohamed | Shehabgad2@gmail.com | +201066899613 |
| 20190329 | Abdallah mohmad el belkasy | abdallahemohmad2002@gmail.com | +201150345103 |

Contents

[Done requirements 2](#_Toc88597058)

[What will be done today 2](#_Toc88597059)

[Current obstacles 2](#_Toc88597060)

[Current Trello workspace 2](#_Toc88597061)

# Done requirements

* **Peter: Sequence Diagrams for: driver adding favorite area, client rating driver, Class Diagram**
* **Shehab: Sequence Diagrams for: client requesting ride, driver listing client ratings, Class Diagram**
* **Abdallah: Sequence Diagrams for: user registration, driver making an offer, Class Diagram**
* **David: Sequence Diagrams for: admin verifying driver, admin suspending user, Class Diagram**

# What will be done today

* **David: Implement Packages for project classes**
* **Abdallah: Implement Packages for project classes**
* **Peter: Write code skeleton for project**
* **Shehab: Write code skeleton for project**

# Current obstacles

# Graphical user interface, application Description automatically generatedCurrent Trello workspace